# AI Platform -- Client Onboarding and Implementation Guide

End-to-end guide for onboarding a new client -- from initial discovery through shadow mode to production go-live, AI Act transparency disclosure, model card disclosure, and operator training.

Aria AI Platform | Architecture Series

# 1. Onboarding Overview

| Phase | Activity | Owner | Duration |
| --- | --- | --- | --- |
| 1 | Discovery -- data audit, system access, category map, AI Act disclosure | Aria + Client | 1 week |
| 2 | Data extract -- historical confirmed documents including PDFs/images | Client team | 1 week |
| 3 | Corpus seeding -- validate, clean, index text and multimodal history | Aria | 2-3 days |
| 4 | Graph construction -- build entity knowledge graph from corpus | Aria | 1 day |
| 5 | Shadow mode -- predicting without writing, including multimodal documents | System + Client | 30 days |
| 6 | Go-live report -- projected automation rate, accuracy, model card disclosure | Aria | 1 day |
| 7 | Go-live -- switch to live mode, AI Act disclosure, operator training | Aria + Client | 1 day |
| 8 | Hypercare -- 2 weeks of close monitoring post go-live | Aria | 2 weeks |

# 2. Phase 1 -- Discovery

## 2.1 Data Audit

- Document volume per month -- automated category scope specifically

- Proportion arriving as PDFs or images vs structured data

- Number of unique entities appearing regularly

- Current categorisation accuracy

- Existing coding policies or rules documented?

- Existing AI tools in the process? (AI Act disclosure planning)

- Target system type and version

## 2.2 AI Act Transparency Disclosure

- Prepare AI Transparency Disclosure document before go-live

- Confirm system classification with client legal/compliance team

- Agree disclosure language to be shown to operators in the review queue UI

- Confirm client will maintain a register of AI systems (EU AI Act deployer obligation)

- Sign AI Deployment Agreement -- Aria retains a signed copy

## 2.3 Model Card Disclosure

- Document all AI models used: provider, version, purpose, data sent, retention policy

- Prepared in Phase 1, provided to client in go-live report (Phase 6)

- Data sent to each model: document description only -- no personal data

- Provider retention: no data retained beyond the API request

# 3. Phase 2 -- Historical Data Extract

## 3.1 Extract Specification

| Field | Format | Required | Notes |
| --- | --- | --- | --- |
| document_id | String | Yes | Any unique reference |
| raw_entity_name | String | Yes | As it appears on document |
| description | String | Yes | Document line description |
| amount | Decimal | No | If applicable |
| confirmed_category | String | Yes | Confirmed category code |
| cost_centre | String | No | If applicable |
| entity_id | String | No | If multi-entity |
| confirmed_date | ISO 8601 | Yes | Date confirmed |

## 3.2 Multimodal Documents

- PDF files: named by document_id

- Image files: JPEG or PNG, named by document_id

- Metadata CSV: document_id, confirmed_category, confirmed_date

- Minimum 100 multimodal documents if client has significant PDF/image volume

- Delivered via secure SFTP or encrypted file share

## 3.3 Minimum Requirements

- Minimum 500 confirmed document lines to begin seeding

- Ideally 50+ lines per active entity

- Minimum 12 months of history -- 24 months preferred

# 4. Phase 3 -- Corpus Seeding

## 4.1 Text Document Seeding

- Validate all category codes against active category map

- Flag descriptions shorter than 3 words

- Detect near-duplicates -- deduplicate before indexing

- Generate entity map: raw_name -> canonical_id

- Embed all descriptions in batches

- Index to vector store with dense and sparse vectors

## 4.2 Multimodal Seeding

- PDFs with selectable text: extract text layer directly

- Scanned PDFs and images: route to vision model for OCR and structured extraction

- Validate extracted fields against schema

- Flag low-confidence extractions for manual review before indexing

- Index with dense text vectors and ColPali multi-vectors where enabled

- Store original document in object store, linked to corpus point

## 4.3 Graph Construction

- Extract all entity -> category relationships from corpus with frequency and confidence

- Extract entity -> site and site -> cost centre relationships

- Validate graph with client operator -- confirm relationships look correct

# 5. Phase 5 -- Shadow Mode

## 5.1 Weekly Shadow Mode Report

- Automation rate: what percentage would have auto-confirmed?

- Accuracy: predicted category vs operator actual

- False positive rate: wrong would-be auto-confirms

- Multimodal extraction success rate

- GraphRAG contribution: percentage of predictions using graph evidence

- Cold-start entities: no corpus history

- Corpus growth from shadow confirmations

## 5.2 Go/No-Go Criteria

- Shadow accuracy >95%

- Shadow false positive rate <1%

- Multimodal extraction success rate >90%

- Top entities all have >20 corpus points

- Client operator sign-off

# 6. Phase 7 -- Go-Live

## 6.1 AI Act Transparency Disclosure to Operators

- On-boarding modal at first login after go-live -- cannot be dismissed without acknowledgement

- Disclosure: "This system uses AI to predict categories for documents. Predictions are based on your organisation's confirmed document history. You remain responsible for confirming or correcting any document routed to you for review."

- Disclosure acknowledgement stored in audit log: user_id, disclosed_at, disclosure_version

- Disclosure refreshed on material system changes

## 6.2 Operator Training

- What the system does -- plain English, no jargon

- How to read the review queue -- document card, confidence bar, routing badge

- How to read the streaming explanation -- what citations mean

- How to confirm, override, and escalate

- How to use the conversational agent -- example queries

- What the system cannot do -- hard limits, cold-start entities, high-value always reviewed

- How to flag a suspected miscoded corpus point

- AI Act disclosure -- what the system is, what your responsibilities are

# 7. Steady State

- Monthly performance review: automation rate, accuracy, corpus growth, multimodal success

- Quarterly corpus health check: age distribution, outlier review, entity density

- Annual category map sync: catch code changes and deprecations

- Annual model card review: confirm model versions current

- Annual AI Act disclosure review: confirm text still accurate

- GDPR erasure requests: handled within 30 days via erasure pipeline

Aria AI Platform | Architecture Series