# POC Scope & Demo Script

AP Automation — Non-PO Invoice Coding | September 2026

# 1. Purpose

This document defines exactly what the POC builds, what it proves, and how it is demonstrated. It is the single source of truth for scope decisions.

# 2. What We Are Proving

Four claims, each with a measurable outcome:

- No PS bottleneck — automation rate measurably improves across the 1,000-invoice batch through the write-back loop alone, with no manual rule authoring

- Novelty handled by design — the system correctly routes hard-edge invoices (new vendors, no prior history) without breaking; cold-start handling works

- Governance proportional, not absent — low-confidence predictions route to human review automatically; high-confidence predictions are right ≥95% of the time

- Compliance-grade audit trail — every prediction produces a full provenance JSON: retrieved lines, similarity scores, confidence score, routing decision, confirming user

# 3. What the POC Builds

## 3.1 Dataset

- 1,000 synthetic invoices: 700 routine / 200 near-edge / 100 hard-edge

- All labelled with ground-truth GL codes

- Covers known vendors, new vendors, ambiguous descriptions, foreign currency, missing fields

## 3.2 Retrieval Module

- Description preprocessing pipeline (lowercase, strip PO refs, normalise abbreviations)

- Dense retrieval — text-embedding-3-small embeddings indexed in Qdrant

- Sparse retrieval — BM25 keyword matching

- Score fusion — Reciprocal Rank Fusion (RRF)

- Re-ranking — cosine primary, recency secondary, frequency tertiary

- Metadata pre-filtering — vendor ID, entity, amount band, currency

## 3.3 Confidence Gate

- Agreement ratio + weighted agreement scoring

- Per-vendor thresholds

- Sparse retrieval hard rule: fewer than 3 retrieved lines always routes to review

## 3.4 ERP Write (Mock)

- FastAPI endpoint accepting confirmed coding payload

- SQLite ledger storing every posted invoice

- Visible in Streamlit as a live Posted Invoices feed

## 3.5 Google Sheets Mirror

- Every confirmed coding also posted to a Google Sheet via Sheets API

- Real-time population during demo — stakeholders see invoices landing live

- Service account authentication; no manual steps during demo

## 3.6 Write-Back Loop

- Every confirmed outcome (auto or human) upserted into Qdrant with full metadata

- Corpus grows across the batch; retrieval quality improves over time

## 3.7 Audit Trail

- Full provenance JSON per prediction stored in SQLite

- Visible per-invoice in the Streamlit UI

## 3.8 Streamlit UI

- Invoice submission (form + CSV batch upload)

- Prediction display: GL code, confidence score, top-3 retrieved evidence lines, provenance JSON

- Confirm / correct controls (triggers ERP write + write-back)

- Automation rate chart: before vs after across the 1,000-invoice batch

- Posted Invoices feed (from SQLite ledger)

- Hosted publicly on Streamlit Community Cloud

# 4. What Is Explicitly Out of Scope

| Item | Reason | When |
| --- | --- | --- |
| LLM reasoning over ambiguous invoices | Introduces a second variable; retrieval must be proven first | Phase 2+ |
| Agentic orchestration (LangGraph) | POC uses confidence threshold, not tool-calling loop | Phase 2+ |
| Conversational rule submission | Requires NL parsing and rule storage layer | Phase 4 |
| Multi-tenant isolation | Single tenant for POC | Phase 3+ |
| Drift detection and alerting | Requires production data patterns | Phase 3 |
| Shadow mode comparison job | Requires live deterministic engine | Phase 1 |
| Real ERP integration | Mock FastAPI endpoint sufficient to prove the write | Phase 2+ |
| Redis caching | Not needed at POC scale | Phase 2+ |
| Cohere reranking | Manual re-ranking sufficient for POC | Phase 3 |

# 5. Demo Script (Streamlit Walkthrough)

## Step 1: Show the cold store

Open the app. Corpus seeded with a small number of historical lines. Automation rate shown as baseline (expected ~68–70%).

## Step 2: Submit a routine invoice

Known vendor, clean description, typical amount. System retrieves top-3 evidence lines, shows high confidence, routes to auto-post. ERP mock receives payload — Posted Invoices feed updates. Google Sheet populates in real time.

## Step 3: Submit a near-edge invoice

New vendor in a known category. Fewer retrieved lines, lower confidence. System routes to human review. Presenter confirms the prediction. Write-back fires. Provenance JSON shown.

## Step 4: Submit a hard-edge invoice

Genuinely novel vendor, no history. Fewer than 3 lines retrieved — sparse retrieval gate fires, routes to review regardless of confidence. Demonstrates governance is architectural, not optional.

## Step 5: Run the full 1,000-invoice batch

Upload the CSV. Batch processes. Automation rate chart updates across batches of 100. Rate climbs from ~70% to ~85% as write-back compounds. This is the no PS bottleneck proof.

## Step 6: Show the audit trail

Click any invoice in the Posted Invoices feed. Full provenance JSON: which lines were retrieved, similarity scores, confidence, routing decision, confirming user, timestamp.

## Step 7: Show the Google Sheet

Switch to the browser tab with the Sheet open. Every posted invoice is there, live. Demonstrates the ERP write path without needing a real finance system.

# 6. Success Criteria

| Metric | Target |
| --- | --- |
| Routine invoice accuracy | ≥90% |
| Near-edge accuracy | ≥75% |
| Automation rate (batch start) | ≥70% STP |
| Automation rate (batch end) | ≥85% STP |
| High-confidence predictions correct | ≥95% |
| Low-confidence routed to review still correct | ≥60% |
| Retrieval latency | <100ms per invoice |
| Top-3 lines contain correct GL code | ≥85% |

# 7. Key Deferral: LLM Reasoning Over Ambiguous Invoices

The agentic tool-calling layer — where an LLM reasons over retrieved evidence, conversational rules, and vendor profile data to synthesise a recommendation for genuinely ambiguous invoices — is architecturally designed and documented but deliberately excluded from the POC.

Reason: the POC must prove the retrieval and confidence mechanism in isolation. Introducing LLM reasoning adds a second variable. If accuracy is poor, you cannot determine whether retrieval or reasoning is at fault. The correct sequence is: prove retrieval → prove confidence gate → add reasoning on top of a solid foundation.

The architecture for this layer is already defined and will be implemented in Phase 2.

# 8. Stack Summary (POC Only)

- Python + Jupyter notebook — pipeline proof

- Qdrant (Docker local) — vector store

- text-embedding-3-small (OpenAI) — embeddings

- FastAPI — mock ERP endpoint

- SQLite — invoice ledger and audit trail

- Google Sheets API — live ERP write mirror

- Streamlit — UI (hosted on Streamlit Community Cloud)

- GitHub: Milesy1/ap-automation